Playground Improvement Action plan 2018-2019

| YOU SAID |  | WE DID |
| --- | --- | --- |
| Parents: | Pupils: | Worked with you to create our desired outcome and action plan. |
| Parent’s views were gathered at an open afternoon in September. A range of different ideas were shared. Playground marking were a popular suggestion along with natural resources and a willow structure. | Pupils worked hard to design their dream playground. They produced a huge list of different items that they would love to have in their outdoor space | November/December 18 We read up on loose parts play and we priced up some of the items that the children felt they really needed in their playground. We started to realise that many items to needed to develop loose parts play would be free or cheaper than expected! Children need environments they can manipulate and where they can invent, construct, evaluate and modify their own constructions and ideas through play. We want our playground to spark imaginations and promote opportunities for children to take risks, problem solve and be creative! |

| Fundraising |  |
| --- | --- |
| Event | Amount Raised |
| Staff sponsored walk up Ben Nevis | £1345.40 |
| Family Bingo Nights |  |

| Action | Who | When | Evaluation |
| --- | --- | --- | --- |
| Develop an area for growing crops / plants and that can be used by everyone. Install polytunnel Raised beds Fence | Ms Brewer and Food for Thought Group | Throughout the 18/19 session |  |
| Apply for funding and install a new bike rack through developing Safer Routes to School Plan | Mrs Sinclair/ JRSO / Parent body | January 2019 |  |
| Have slabs fixed and levelled ready for new playground markings | Mrs Sinclair / Contractors | April 2019 |  |
| Price up different fixed objects for playground & begin installation | Pupil/Parent Council with Mrs Sinclair | 18/19 session |  |
| Share wish list with costings | Parent / Pupil Council | March 2019 |  |

Loose Parts Play Wish List